# BOARD ACTION EXHIBIT NUMBER 2023-31

FINAL BOARD ACTION: May 10, 2023

Pierce College District

Pierce College Olympic South Asbestos Abatement and Restoration

WHEREAS, the abatement phase completed in May 2022 and the project has moved into the restoration phase; and

WHEREAS, Pierce College received $13,159,000 in new state appropriations, and

WHEREAS, the total project budget for abatement and restoration of $17,598,000 includes state repair/hazmat/emergency funds, as well as $2,500,000 of previously authorized District Reserves, and

WHEREAS, the updated costs for the restoration phase exceeds the project funds of $17,598,000, and

WHEREAS, the Cascade Phase 3 project will be finished Summer 2023 and has $2,963,000 remaining of previously approved District Reserve funds, that will not be used, and

WHEREAS, the Board of Trustees has been informed of the current levels of District Reserves;

THEREFORE, BE IT RESOLVED that the Board of Trustees authorizes the commitment of an additional $2,963,000, for a total commitment of up to $5,463,000, from District Reserves to the Olympic South Asbestos Abatement and Restoration project.